**Enterprise Resource Planning System for Emjude Sobolo**

****

**COMPANY NAME: EMJUDE SOBOLO**

**Course Title:** INFT 417: ERP Systems (Mini Semester Project)

**Submitted by:** Group 10

AFARI Enoch Korang UEB3207220

AMOAKO Justice Kofi UEB3207120

ATUAHENE SARPONG Samuel UEB3201720

DONGBETIGR Felix UEB3211220

KULLAH James UEB3211720

MOHAMMED Sadia Halimatu UEB3212020

NTI GYIMAH Emmanuel UEB3200120

OPPONG Takyi UEB3206520

SAWYER Esther UEB3201820

YEBOAH Felix UEB3209720

**Date:** 27th August, 2024

**Implementation Plan: Deploying the ERP System for Emjude Sobolo**

**Overview:**  
The deployment of the ERP system is a pivotal step in enhancing the operational efficiency and scalability of Emjude Sobolo, a company specializing in producing drinks, biscuits, cakes, meat pies, and cookies. This implementation plan outlines a comprehensive strategy for rolling out the ERP system, ensuring smooth integration across all business functions, including phased rollout, training, and ongoing support. The goal is to streamline processes, improve data accuracy, and support informed decision-making to drive the company’s growth.

**1. Deployment Strategy:**

**Phased Rollout:**

* **Core Modules First:** The ERP system will be deployed in phases, starting with the core modules essential for daily operations: Inventory Management, Production Planning and Control, and Sales and Order Processing. These modules will ensure efficient tracking and control of raw materials, production schedules, and order fulfillment, minimizing operational disruptions.
* **Secondary Modules:** After successfully implementing the core modules, the remaining modules—Purchasing and Supplier Management, Finance and Accounting, Human Resources Management, and Reporting and Analytics—will be deployed. This staggered approach allows for identifying and resolving issues early, reducing the risk of system-wide challenges.
* **Risk Mitigation:** The phased approach enables the identification and resolution of potential challenges in a controlled environment, minimizing risks associated with a full-scale deployment.

**Pilot Testing:**

* **Controlled Environment:** A pilot phase will be conducted where the ERP system is tested with a select group of users representing different roles within the company. This ensures that the system works as expected before full deployment.
* **User Feedback:** Feedback on system performance, usability, and integration will be gathered during the pilot phase. Identified issues will be addressed, and necessary adjustments made before the broader rollout.
* **Iterative Improvements:** Based on pilot feedback, iterative improvements will be implemented to optimize the system for full deployment across the organization.

**System Integration:**

* **Seamless Connectivity:** The ERP system will integrate seamlessly with existing legacy systems, third-party software, and databases, ensuring continuous data flow and preventing disruptions.
* **Data Migration:** A comprehensive data migration plan will be executed to accurately transfer data from legacy systems to the new ERP system. Data validation and cleanup will ensure data integrity throughout the transition.

**2. Training Strategy:**

**User Training:**

* **Role-Based Training:** Training programs will be tailored to the specific roles within Emjude Sobolo, ensuring that each user group receives relevant and practical training on the ERP system’s functionalities.
* **Interactive Sessions:** Hands-on workshops, simulations, and interactive sessions will be conducted to enhance understanding and retention of system features.
* **Change Management:** A change management plan will be implemented to address resistance, communicate the benefits of the new system, and encourage user adoption.

**Documentation and Tutorials:**

* **User-Friendly Resources:** Detailed user manuals, video tutorials, and quick reference guides will be developed and distributed. These resources will be accessible online and cater to different learning preferences.
* **Knowledge Base:** An online knowledge base will be created, offering searchable articles, FAQs, and troubleshooting tips for users to resolve common issues independently.

**Ongoing Support and Workshops:**

* **Post-Deployment Workshops:** Additional workshops will be held post-deployment to address ongoing challenges and introduce advanced features of the ERP system.
* **Refresher Courses:** Periodic refresher courses will be provided to keep users updated on new features, best practices, and system enhancements.

**3. Support Strategy:**

**Helpdesk and Technical Support:**

* **Dedicated Support Team:** A dedicated helpdesk will be established to provide technical support during and after the deployment, addressing user queries and troubleshooting issues promptly.
* **Ticketing System:** A ticketing system will be implemented to track and manage support requests, ensuring efficient resolution of all issues.
* **Escalation Procedures:** Clear escalation procedures will be defined to handle critical issues that require immediate attention, minimizing operational downtime.

**Maintenance and Updates:**

* **Regular Updates:** The ERP system will receive regular updates, including new features, security patches, and performance enhancements. A maintenance schedule will be established to apply updates without disrupting operations.
* **System Monitoring:** Continuous monitoring will be conducted to detect and resolve potential issues before they escalate. Performance metrics will be regularly reviewed to ensure the system meets business needs.
* **Periodic Reviews:** The system will undergo periodic reviews to assess its effectiveness and alignment with Emjude Sobolo’s evolving goals, informing future enhancements and updates.

**Feedback Loop:**

* **User Engagement:** An ongoing feedback loop will be established to gather input from users regarding their experiences with the ERP system. This feedback will guide continuous improvements and adaptations to the system.
* **Continuous Improvement:** Regular surveys, focus groups, and feedback forms will be used to collect insights from users, shaping future training programs, support services, and system features.

**Conclusion**

This implementation plan outlines a strategic approach to deploying the ERP system for Emjude Sobolo. By focusing on a phased rollout, comprehensive training, and ongoing support, the plan aims to ensure a smooth transition, optimize system performance, and support the company’s long-term growth and success.